# WS Uncertainty Model — Status & Action Plan

Snapshot 2026-07-06.  Companion to the discussion notes (deeper reasoning). This is the scannable status + next-steps.

# 0.  The one thing that reframes everything: the input data was corrected

Focused_modelling_inputs.xlsx was regenerated with corrected roughness numbers (the wind-speed errors e_overall are unchanged — only rough_speedup fractions changed). Consequence: every fitted JSON in the repo and both calculator exes were built on the OLD/wrong roughness data. Anything roughness-dependent needs a re-fit. This is the headline item; most of the plan flows from it.

Note: the earlier dramatic finding that “magnitude roughness is backwards on the forest pairs” (r = −0.98) was a wrong-data artifact — on corrected data it reverses to r = +0.99. So the forest/mismatch case is now weak and open, not proven.

# 1.  Decided / optimised  (closed — no action)

Floor (min uncertainty ≈ 0.39–0.51%): accepted — irreducible WAsP self-prediction error; can't reach 0 with this architecture.

Plug-in vs posterior-predictive: keep plug-in. The z+15 tail is physically unreachable (observed max ≈ +3.3 SD).

Tail / “extreme over-prediction”: not a real failure mode — the model under-predicts the tail (shrinkage), the safe direction.

Extrapolation / z-clipping: the tool should extrapolate monotonically; do not clip.

Distance feature: LOO bake-off of 6 variants → current dist_sat is best; raw distance overfits. Keep current.

overall_z column: added to the calculator and verified.

v3 / v4 calculator split: v3 = thesis-final (un-gated, Final JSON, fallback fixed); v4 = post-thesis (gated, 40-pair JSON). Fixes the earlier train/serve mismatch.

d(fwd-rev) column: restored to the model's pair printout.

Gamma decomposition (pairs vs gate): the v4 gamma jump was driven mostly by the added pairs, not the gate; leverage is benign (40-pair LOO improved to 0.931/0.797).

Roughness = magnitude, gate is load-bearing: feature is |(rs_W+rs_M)/2|; mismatch variants all lost the bake-off (on forest-excluded data).

# 2.  Action plan  (priority order)

## P1 — Re-fit the model on the corrected data  (everything depends on this)

☐  Run ws_uncertainty_model_roughness_fix in pymc-env on the corrected Excel → regenerates the Post-thesis Results JSON with corrected roughness scalers + gamma_roughness.

☐  If the thesis/Final model is still a shipping target, re-fit it too on corrected data.

☐  Sanity-check LOO vs the old numbers (Pearson was ~0.93; confirm it holds).

## P2 — Resolve forest re-inclusion (Hultema ± Malarberget) — do it inside the P1 re-fit

☐  Run the model forest-included AND forest-excluded on corrected data; compare the two LOO summaries.

☐  Decision rule: if LOO holds with forest pairs in → re-include them (free data), done. If it still drops → run forest_roughness_test.py loo (A/B/E/Q) and only then consider a mismatch/both feature.

Note: the model file currently has both forest masts un-excluded; forest_roughness_test.py currently re-excludes Malarberget (latest edit) — reconcile which set you want first.

## P3 — Regenerate calculator JSONs + rebuild the exes

☐  Point v3 (Final) and v4 (Post-thesis) at their re-fit JSONs.

☐  Rebuild both exes via each folder's build.bat. Current exes are stale (v3's is the old hybrid; v4 never built) and fit on wrong data.

☐  Decide the canonical shipping model: v3 (thesis-final, un-gated) vs v4 (post-thesis, gated).

## P4 — Documentation / caveats

☐  Record the measurement-selection caveat: the magnitude roughness feature can rank an inside-forest mast as more uncertain than an outside-forest one — don't invert the tool into 'pick the lower-σ mast'.

☐  Update the discussion notes with the corrected-data outcome once P1/P2 land.

# 3.  Fixes / known issues

Stale, wrong-data artifacts: all bundled JSONs + both calculator exes were fit on old roughness numbers — superseded once P1 runs. Highest-impact fix.

Model-source consistency: ensure the calculators, .spec, and build.bat all point at ONE re-fit file per version.

Already fixed this cycle: v3 fallback path, v3 gate removal, v4 creation, overall_z, delta column.

# 4.  Backlog  (optional, marginal)

Marginal accuracy levers (validate via LOO): more tail data; wider gamma prior (0.3→0.5); energy vs freq sector-weighting.

Additive-floor reparameterisation — only if a stakeholder insists same-location must read ~0%. A re-architecture; current multiplicative form fits better, so probably skip.

Excel version of the calculator — feasible only as a single-pair manual sheet; full parity needs VBA. Flagged as informational only.

# 5.  Script reference

| Script | Role | When |
| --- | --- | --- |
| ws_uncertainty_model_roughness_fix | The model (fit + LOO + writes JSON) | P1/P2 — run now, both forest ways |
| forest_roughness_test.py | Part 1 diagnostic (no pymc); '... loo' = A/B/E/Q forest-inclusive | only if P2 shows forest pairs still hurt |
| roughness_formula_comparison.py | Roughness formula bake-off (uses Final model exclusions = forest-excluded) | done; re-run only if revisiting features |
| distance_formula_comparison.py | Distance feature bake-off | done (keep current) |
| gamma_decomposition.py | Gate-vs-pairs MAP decomposition | done (one-off) |
| calculator build.bat (v3 & v4) | Build the exe from source + JSON | P3 — after re-fit |

Immediate next action: run ws_uncertainty_model_roughness_fix in pymc-env on the corrected data, forest-included then forest-excluded, and read the two LOO summaries. Everything else waits on that.